BROADWAY MARKET MANAGEMENT INC. BOARD MEETING AGENDA

## February 23, 2026| 1:30 pm |                            In Person

# Agenda topics

# CALL TO ORDEr

# READING OF THE MINUTES

# 2.1 January 26, 2026, Board Meeting minutes to be distributed at meeting.

# 3.0 NEW business

# Broadway market project update (Enclosure)

# 3.2    BOARD COMMITTEE reports

# 3.2.1Governance

# 3.2.2Audit and Finance

# 3.2.3 Operations, Tenant leasing and Programs

# 3.2.4 Development and Construction

# 3.2.5 Fundraising

3.3      SPONSORSHIP OPPORTUNITY

# monthly financial reports

# tabled items

# 6.0 Public participation

# 7.0 EXECUTIVE SESSION

8.0 ADJOURNMENT (Action)

# 2.0 READING OF THE

# MINUTES

# Meeting MINUTES    will be distributed at Board meeting

# 3.1 BROADWAY MARKET PROJECT UPDATE (Enclosure)

Broadway Market ReDevelopment PROGRESS (as of December 08, 2025)

# Outstanding Tasks

| Task | Description | Status | Notes |
| --- | --- | --- | --- |
| 1 | Transition Non-Profit to Broadway Market Management, Inc. (BMMI) | In progress | - COB/BMMI lease signed 10-31-2025 - Certificate of Insurance received and premium paid 11-14-2025 - First RCWJ disbursement was deposited in December 2025. |
| 2 | Hire Technical Support Consultant(s) and Prepare BMMI to Hire Staff | In progress | - Kevin Zanner, Hurwitz Fine, is developing the contracts for True Buffalo, and Bisonwing Planning & Development. - Meeting with Kirisits and members of the BMMI Finance Committee held 1-22-2026. Kirisits CPA will be completing 2025 990 and Charities 500. |
| 3 | Launch Search for Deputy Director and Facilities Manager | Pending | - Job descriptions have been completed by JLP&D. They will be circulated to board members for review. |
| 4 | Procure Business Plan Implementation Support and Architecture and Engineering | In progress | - Buffalo Construction Company (BCC) meets with Flynn Battaglia and ESD team weekly to discuss a. Design Development (completed); VE on-going. b. Budget & Scope Alignment Process c. Schedule. Historic Tax Credit part 2 submitted on 12/8/25, payment made 1/12/26. Waiting for NPS. City of Buffalo approvals needed include the Preservation Board and a Major Site Plan review. |

# Upcoming Tasks

| Task | Description | Status | Notes |
| --- | --- | --- | --- |
| 1 | Hire and onboard Deputy Director (title TBD) & Facilities Manager | TBD | Aiming for Q2 2026 hire. |
| 2 | Renovations Design Process | In progress | - Estimates being reviewed with BCC and Flynn Battaglia. - Citizen Advisory Committee meeting dates to be reviewed, possible early March meeting date. |
| 11/18 | Hire Website & Marketing/Communications Support | In progress | JLPD & Flynn Battaglia are working on Broadway Market Project website. Aiming for Q1 2026 |
| 4 | Develop a Fundraising Plan and Capital Campaign for Additional Operations and Capital needs | TBD |  |

# 3.2   board COMMITTEE reports

# 3.2.1   Governance

# 3.2.2   Audit and Finance

# 3.2.3 	Operations, Tenant leasing and Programs

# 3.2.4 	Development and Construction – no update

# 3.2.5	Fundraising – no update

# 4.0 MONTHLY financial reports

# tabled items

# 6.0 PUBLIC PARTICIPATION

# 7.0 EXECUTIVE SESSION

8.0 ADJOURNMENT (Action)